# 🗓️ 30-Day Detailed Roadmap

(Project: AI Resume & Job Matcher – MERN + OpenAI/LLaMA)

# 🔵 PHASE 1 — Backend Foundation (Day 1–10)

👉 Focus only on server + DB
👉 No frontend yet

## 🧩 Day 1 — Project Setup + MongoDB

- Initialize server

- Setup Express

- Connect MongoDB Atlas

- Create folder structure

- Setup dotenv

- Setup nodemon

- Test DB connection

✅ Output:

- Server running

- MongoDB connected

## 🧩 Day 2 — Authentication System

Build complete auth flow:

- User Schema

- Password hashing (bcrypt)

- Register route

- Login route

- JWT token generation

- Auth middleware

- Protected test route

✅ Output:

- Fully working authentication API

## 🧩 Day 3 — Resume Upload System

- Setup multer

- Create upload endpoint

- Store files locally

- Save file path in DB

- Connect Resume model to user

Support:

- PDF

- DOCX

✅ Output:

- Resume stored successfully in DB

## 🧩 Day 4 — Resume Parsing

- Use pdf-parse

- Use mammoth

- Extract raw text

- Store parsed text in DB

Then:

- Create simple skill extractor using regex

Example:

skills = ["React", "Node", "MongoDB"]

✅ Output:

- Resume text extracted automatically

## 🧩 Day 5 — Resume Structuring

Convert raw text into:

{
  skills: [],
  experience: [],
  education: [],
  projects: []
}

You can:

- Use rule-based extraction first

- Later replace with AI extraction

✅ Output:

- Structured resume stored

## 🧩 Day 6 — Job Model + Job Storage

Create Job schema:

- title

- description

- company

- skills

- location

- source

Create endpoint:

POST /jobs/add

For now manually add jobs via Postman.

✅ Output:

- Job collection working

## 🧩 Day 7 — Job Scraper Service

Build jobScraperService.js

Use:

- puppeteer

- cheerio

⚠️ DO NOT scrape LinkedIn aggressively.

Better:

- Scrape sample job portal

- Or integrate RapidAPI jobs

Store scraped jobs in DB.

✅ Output:

- Cron job fetches jobs every 6 hours

## 🧩 Day 8 — Matching Logic (Without AI)

Build simple matching first:

- Compare skill overlap

- Score = (matching skills / total job skills) × 100

Use this formula visualization:

matchscore=(matchingskills/totaljobskills)∗100match_score = (matching_skills / total_job_skills) * 100matchs​core=(matchings​kills/totalj​obs​kills)∗100

✅ Output:

- API returns match score

## 🧩 Day 9 — Resume–Job Matching Endpoint

Create route:

GET /jobs/match/:userId

Flow:

- Get user resume

- Get all jobs

- Calculate score

- Return sorted jobs

✅ Output:

- Personalized job list

## 🧩 Day 10 — Backend Cleanup + Testing

- Add error middleware

- Refactor services

- Test all endpoints

- Add logging

- Optimize DB queries

🎉 Backend v1 Complete

# 🟣 PHASE 2 — AI + Embeddings (Day 11–17)

👉 Now add intelligence layer
👉 Still backend only

## 🧠 Day 11 — OpenAI Integration

- Setup OpenAI config

- Create aiService.js

- Test prompt

Example:

Extract missing keywords from this resume:

✅ Output:

- AI responding correctly

## 🧠 Day 12 — Keyword Suggestion Engine

Create:

POST /resume/suggest-keywords

Input:

- Resume text

Output:

- Missing skills

- Industry keywords

Store suggestions in DB.

## 🧠 Day 13 — Resume Scoring AI

Prompt model to:

- Rate resume out of 100

- Give improvement suggestions

- Detect ATS issues

Store:

score: 78

## 🧠 Day 14 — Embeddings Setup

Generate embeddings for:

- Resume text

- Job description

Store vectors in MongoDB.

## 🧠 Day 15 — Cosine Similarity Engine

Similarity formula:

cosinesimilarity=(A⋅B)/(∣A∣∣B∣)cosine_similarity = (A · B) / (|A| |B|)cosines​imilarity=(A⋅B)/(∣A∣∣B∣)

Implement similarity function.

Replace skill-based matching with embedding-based matching.

## 🧠 Day 16 — Hybrid Matching System

Final score =

0.4 × Skill Match
+
0.6 × Semantic Similarity

Now ranking becomes powerful.

## 🧠 Day 17 — AI Testing + Optimization

- Test with 5 resumes

- Tune prompts

- Optimize cost

- Cache embeddings

🎉 AI Engine Complete

# 🟢 PHASE 3 — Frontend (Day 18–26)

👉 Now ONLY client side
👉 No backend editing unless necessary

## 🎨 Day 18 — React + Vite Setup

- Setup project

- Setup Tailwind

- Setup routing

- Setup folder structure

- Setup Axios instance

## 🎨 Day 19 — Authentication UI

Build:

- Login page

- Register page

- Token storage

- Protected routes

## 🎨 Day 20 — Resume Upload UI

- Drag & drop

- Upload button

- Show parsed preview

## 🎨 Day 21 — Dashboard Layout

Build layout:

- Sidebar

- Navbar

- Content panel

## 🎨 Day 22 — Resume Score UI

- Show score meter

- Show suggestions

- Show keyword list

## 🎨 Day 23 — Job Feed UI

- Job cards

- Match % badge

- Sort by relevance

- Filter by location

## 🎨 Day 24 — Detailed Job View

- Expand job

- Show skill gaps

- Show why matched

## 🎨 Day 25 — Analytics Section

Add charts:

- Skill match breakdown

- Resume improvement history

- Job match trend

Use:

- Recharts

## 🎨 Day 26 — UI Polish

- Animations

- Loading states

- Error handling

- Responsive design

🎉 Frontend Complete

# 🟡 PHASE 4 — Integration + Deployment (Day 27–30)

## 🚀 Day 27 — Full Integration Testing

- Connect frontend to backend

- Fix CORS

- Fix token issues

## 🚀 Day 28 — Performance Optimization

- Debounce API calls

- Optimize queries

- Reduce embedding calls

- Add caching

## 🚀 Day 29 — Deployment

Frontend:

- Vercel

Backend:

- Render / Railway

DB:

- MongoDB Atlas

## 🚀 Day 30 — Final Improvements

- Add README

- Add screenshots

- Write resume description

- Create demo video

# 💎 Final Structure of Your Work Blocks

| Phase | Focus | Days |
| --- | --- | --- |
| Backend | APIs + DB | 10 |
| AI Engine | Intelligence layer | 7 |
| Frontend | UI/UX | 9 |
| Integration | Deployment | 4 |

Zero frequent switching.